PROJECT PLAN DOCUMENT
(Due: 3rd September, 2017)

Project number	SSAD39
Project Title	PharmaNexus
Document	SSAD Project Concept Document
Creation date	7/09/17
Created By	Kartik Garg(Main), Nitesh Gupta, Ankit Vaishy
Client	Sai Rajendra (Chembid)

# Brief problem statement
It is a web based application that helps users to buy raw materials and sell products. Major task in our project is handling the database which is quite huge and providing users results for their queries.
# Team Members
# Nitesh Gupta
# Load data into database from excel files
# Take data from search box to back-end
# Kartik Garg
# Implement some queries on database
# Ankit Vaishy
# Conduct meetings
Documentation work is divided equally among all the team members.
# Team Communication
# We normally talk on messenger. Also, team meetings takes place weekly.
# We ask our queries from TA on messenger group and meet him in person almost once in two weeks.
- Communication through client is done through mails.
# Development Environment
# The programming language used is Python.
# MySql (version 1.3.10) is used for database
# Management. We will use django (version 1.10.7) framework .
# We use sublime as our text editor.
- The version control tool used is Git.

# Milestone Schedule
Milestone	Due Date	Release	Deliverable?
Deliver project concept document.	26/08/17	R1	No
Development environment setup	29/08/17	R1	No
Basic structure of website (front-end)	31/08/17	R1	Yes
SRS Document	10/09/17	R1	Yes
Back-end data base (queries etc)	13/9/17	R1	Yes
Product CRUD	22/9/17	R1	Yes
Test Plan Document	25/9/17	R1	No
Main-Product CRUD	28/9/17	R1	Yes
Sign up/ Login	6/10/17	R1	Yes
Email Verification and recaptcha	18/10/17	R2	Yes
Impurities CRUD	23/10/17	R2	Yes
Import from excel files	28/10/17	R2	Yes
Check availability feature	3/11/17	R2	Yes
Queries for impurities, products, etc.	9/11/17	R2	Yes